Construction Proposal

Location:

Owner(s):

Contact Information:

Date:

Write Company Name here

Address Here / Phone: 000-000-000 / Fax: 000-000-000 / Email: www.abc@gmail.com

Lorem ipsum dolor sit amet,  Consectetur adipiscing elit. Vivamus vitea luctus leo, vitae.  Dignissim quam.Sed placerat, neque in ele. entum euismod, risus.Sed urna Purus, volute. Pat quis varius id, fragile non-urna.

Table of Contents

Project Description	3

Project Scope	3

Proposal Format	5

Proposal Evaluation	5

Proposal Submission	6

# Project Description

This project will replace approximately 6,250 feet of 14-inch diameter pipeline with 24”

diameter pipeline and 2,000 feet of 30-inch diameter pipeline along Rolling Meadows

Drive and Jansen Road easements. The project also includes constructing a pressure

reducing station, surge tank, and other appurtenances. Project drawings and

specifications are available at Click on Doing Business with Us and

select Bid Posting.

The original 14-inch diameter pipeline is made of tar-wrapped and concrete lined steel,

and was constructed in 1966. The pipe has experienced numerous corrosion-related

failures in recent years. This pipeline is the sole source of supply for the 2320’ and 2450’

pressure zones (nearly 5,000 customers). The pipeline alignment follows a steep rocky

slope that would make rapid repair difficult should it fail.

Design is complete and it is anticipated that the construction contract will be awarded to

the lowest responsive bidder on August 17, 2011. Western is soliciting proposals for

construction management services related to this project.

# Project Scope

Requested Engineering Services at a minimum will include:

o Construction Management

o Conduct and document preconstruction meeting and progress meetings;

o Track construction progress and proactively recommend solutions to avoid

project delays;

o Use document processing software to route, track, and monitor all

submittals (Design Engineer to review and approve design-related

submittals);

o Use document processing software to route, track, and monitor all

Requests for Information (RFIs);

o Track and archive all documents related to the project

o Review contractor proposed change orders to evaluate merit and

recommend approval or rejection with documentation of reasoning;

o Track any contractor claims and recommend solutions to resolve problems

that could lead to project delays;

o Review progress payment requests to determine accurate progress claims

and document recommendation for payment;

o Coordinate system shutdown or impact with the District’s Operations

department;

U:\Engineers\DKawaii\2320 PZ\RFP Construction Management and Inspection.doc

o Prepare Storm Water Pollution Prevention Program (SWPPP) signed by a

Qualified SWPPP Developer and maintain documentation as required by

the State of California Water Board on behalf of the district.

o Construction Inspection

o Inspect construction to verify adherence to construction contract

specifications and drawings;

o Notify the District of actual or proposed deviations to specifications and

drawings so that changes can be evaluated by the Design Engineer;

o Track all deviations to specifications and drawings for use in preparing

As-built plans;

o Develop a final punch list of required corrections at the project’s

substantial completion;

o Immediately notify District if any safety violations are observed;

o Monitor implementation of Storm Water Pollution Prevention Program

(SWPPP) performed by a Qualified SWPPP Practitioner and maintain

documentation as required by the State of California Water Board on

behalf of the District.

o other services

o Provide construction staking (pre-construction general location and

precise location at 50-foot intervals and all angle points, connections, and

appurtenances;

o Pre-construction survey and monitoring as required by CEQA document;

o Coordination with adjacent utilities;

o Coordination of SCE service connections;

o Coordination with adjacent land owners.

# Proposal Format

The proposal shall include:

o Any proposed modifications to the project scope;

o A project team along with the resumes of key team members;

o A description of the team’s experience performing construction management for

similar projects;

o A task list with a detailed task description;

o A task list with an estimate of the number of hours and assigned staff in order to

complete each task (level of effort estimate); and

o A project schedule itemized by task including the date of submission of all project

deliverables;

The cost estimate shall not be included with the proposal but shall rather be placed in a

separate e-mail that is clearly marked “Cost Estimate” in the subject and pdf file name.

This cost estimate shall include:

o A project budget itemized by task and other project costs including a contingency

of 10%; and

o A total not-to-exceed fee for the project.

# Proposal Evaluation

The proposals will be evaluated based upon the following criteria:

• Project Understanding (25%)

• Proposed Team Qualifications (25%)

• Team Experience (25%)

• Level of Effort (25%)

The primary evaluation criteria used by Western will be as outlined above. This is not a

competitive bid process based on price alone. The review panel may review the cost

estimate prior to ranking the proposal submissions. After selection of the prospective

Consultant deemed most qualified, Western will initiate negotiations. If an acceptable

contract cannot be reached with the prospective Consultant deemed most qualified,

Western may then negotiate with the next most qualified prospective Consultant.

Western reserves the right, after opening the proposals, to reject any or all proposals, or

to accept proposal(s) that in its sole judgment are in the best interest of Western.

# Proposal Submission

Proposals will be accepted in pdf format by e-mail to until 3:00 pm

August 17, 2011. There is a 5 Megabyte limit to your proposal. Please contact Derek

Kawaii at (951) 571-7230 with questions. Please call Derek Kawaii at the same number

to verify receipt of proposal.

Attachments:

Exhibit A – Project Drawings

Exhibit B – Project Specifications

Exhibit C – Project CEQA document (Negative Declaration)